MOCKUP STUDIO

Complete Project Audit

Incomplete Areas, UX Issues & Improvement Roadmap

Prepared for KC  |  February 2026

connect@elev8tion.one

# Executive Summary

This audit covers every file and feature in the iPhone Mockup Tool project (GitHub: elev8tion/iphone-mockup-tool). The project contains two separate apps: a simpler player generated by build_app.py (basic video player in phone frame) and a far more advanced hand-built mockup-player.html (full studio with 40+ features). The build script is completely out of sync with the actual app.

After reading all 5,452 lines of the main app and every supporting script, I identified 14 incomplete areas, 6 architectural issues, and 18 UX improvements that would elevate the tool from a powerful prototype to a polished product.

Key Findings at a Glance:

| 14 Incomplete Areas | 6 Architecture Issues | 18 UX Improvements |
| --- | --- | --- |

# 1. Incomplete Areas Requiring Attention

## 1.1  build_app.py Is Completely Out of Sync

The build script generates a basic 550-line HTML player with only 6 features (play, pause, screenshot, background color, scale, loop). Meanwhile, the actual mockup-player.html is a 5,452-line studio with 40+ features including device rendering, LUT color grading, chroma key, animation presets, facecam, annotations, and video export.

- Problem: build_app.py generates a different, simpler app than what mockup-player.html actually is

- Impact: The build script is now dead code that produces a far inferior version of the tool

- Fix: Either retire build_app.py entirely, or rebuild it to properly assemble the real app (perhaps from modular source files)

## 1.2  Hardcoded Dimension Mismatch Between Files

coords.json defines the frame as 960x1970 with screen at (45,45). export.sh hardcodes 1260x2592 with screen at (30,30). mockup-player.html renders devices programmatically with entirely different dimensions (e.g., iPhone 16 is 420x864). None of these coordinate systems are connected.

- Impact: export.sh will produce incorrectly aligned composites if used with the current frame.png

- Fix: Unify all dimension sources into a single configuration, or have export.sh read from the programmatic device registry

## 1.3  Timeline Multi-Clip System Is Incomplete

The UI includes clip blocks, trim handles, and an "Add Clip" button. The clips array in state gets populated. However, only the first clip is ever played. There is no clip sequencing, no playback cursor that jumps between clips, and transitions (cut, crossfade, slide) are defined in the UI but never applied.

- Impact: Users can add clips but they do nothing; this creates confusion

- Fix: Implement clip sequencing with a virtual timeline that maps playback time to clip segments, or remove the multi-clip UI until ready

## 1.4  Export Is WebM-Only (No MP4)

The export system uses MediaRecorder which only outputs WebM (VP9/VP8). The export.sh script has a WebM-to-MP4 converter, but there is no integration between the browser export and the shell converter. Users expecting MP4 for social media get WebM files that many platforms reject.

- Impact: WebM is not universally accepted on social platforms (Instagram, TikTok, some Twitter clients)

- Fix: Add an in-browser MP4 export using mp4-muxer or ffmpeg.wasm, or auto-convert via export.sh post-export, or add clear labeling explaining the WebM limitation with instructions to convert

## 1.5  Asset Library (2.7GB) Is Not Integrated

The assets/ folder contains 1,623 files (Film Burns, Glow & Flares, 1000 LUTs, Light Leaks, Overlays, Particles, Smoke) totaling 2.7GB. The asset browser in mockup-player.html uses the File System Access API which requires the user to manually pick a folder each session. There is no pre-configured connection to the assets/ folder that ships with the project.

- Impact: Users must manually navigate to and select the assets folder every time they open the app

- Fix: Auto-detect the assets/ folder relative to the HTML file when running via local server (mockup-studio), or provide a "remember folder" feature using IndexedDB, or bundle a manifest.json listing available assets

## 1.6  No README or Documentation

The project has zero documentation. No README.md, no INSTALL guide, no feature overview, no keyboard shortcut reference, no usage instructions for the CLI tools.

- Impact: New users (or future-you) have no way to understand what the tool does or how to use it

- Fix: Create a README.md covering: what the tool is, how to install/run it, feature overview, keyboard shortcuts, CLI tool usage, and asset folder structure

## 1.7  No Dependency Management

There is no requirements.txt, package.json, or any dependency manifest. Python dependencies (Pillow, NumPy) and system dependencies (FFmpeg) are undocumented. Users who clone the repo will have to guess what to install.

- Fix: Add requirements.txt for Python dependencies and document FFmpeg as a system requirement

## 1.8  Watermark Feature Not Implemented

test-watermark.png (276KB, 2866x1516) exists in the project but no code references it. There is no watermark toggle or watermark layer in the studio.

- Fix: Either implement watermark overlay support or remove the orphaned file

## 1.9  BPM Animation Sync Is Approximate

Animation presets claim BPM sync but use performance.now() wall-clock timing rather than syncing to actual audio beats via Web Audio API analysis. The beat detection is a simple interval calculation (60/BPM) rather than actual beat tracking.

- Impact: Animations drift from actual music beats over time

- Fix: Implement real beat detection using onset detection via Web Audio API analyser, or sync animation time to video.currentTime instead of wall clock

## 1.10  Annotation Duration Is Hardcoded

All annotations are hardcoded to a 5-second display duration (visible from creation time to creation time + 5s). There is no UI to adjust annotation timing.

- Impact: Users cannot control when annotations appear/disappear

- Fix: Add per-annotation start/end time controls, or show annotations on specific timeline segments

## 1.11  Landscape Mode Incomplete for All Devices

The landscape toggle button works for iPhone 16 but has not been tested or verified for iPad Pro, MacBook, and Apple Watch. The hand overlay also only supports iPhone 16 and Apple Watch in landscape.

- Fix: Verify and fix landscape rendering for all device types

## 1.12  Logo Layer Has Minimal Controls

Logo images can be added and dragged on canvas, but the properties panel only offers opacity and width. Missing: rotation, flip, aspect ratio lock, position coordinates, border/shadow.

- Fix: Add full transform controls matching the text layer feature set

## 1.13  mockup-studio Launcher Is macOS Only

The launcher script uses "open -a Google Chrome" which only works on macOS. No Windows or Linux support.

- Fix: Add cross-platform support with xdg-open (Linux) and start (Windows) fallbacks

## 1.14  Empty Directories (overlays/, luts/)

Two empty directories exist in the project root but serve no purpose. The assets/ folder already contains overlays and LUTs in organized subfolders. These appear to be remnants of an earlier architecture.

- Fix: Either remove them or repurpose them as user-custom asset folders with clear documentation

# 2. UX Improvements

## 2.1  Onboarding & First-Run Experience

- Problem: There is no guided tour, tooltip system, or feature discovery. A user opening the studio for the first time sees 3 panels with dozens of controls and no indication of workflow.

- Solution: Add a first-run overlay with 4-5 step walkthrough: (1) Drop a video, (2) Pick a device, (3) Choose a preset, (4) Customize, (5) Export. Could be a simple modal with screenshots.

## 2.2  Keyboard Shortcuts Are Hidden

Space for play/pause, arrow keys for seeking, Ctrl+S for screenshot all work but are never shown to the user.

- Solution: Add a keyboard shortcut overlay accessible via "?" key or a help button in the toolbar. Show tooltips on hover for toolbar buttons.

## 2.3  No Undo/Redo System

Every change is immediate with no way to revert. There is no state history. Accidentally clearing all layers or changing settings means starting over.

- Solution: Implement a state snapshot stack (push state before each change, pop on Ctrl+Z). Even a simple 20-step undo would be transformative.

## 2.4  Settings Don't Persist Between Sessions

Refreshing the page resets everything: background color, device selection, scale, all effects. There is no localStorage or IndexedDB persistence.

- Solution: Auto-save current project state to localStorage. Add explicit Save/Load Project buttons that export/import a JSON config file.

## 2.5  No Export Format Options or Quality Settings

The export button immediately starts recording with hardcoded settings (30fps, 10Mbps, WebM). Users cannot choose resolution, framerate, quality, or format.

- Solution: Add an export dialog with options: resolution (original/1080p/720p), framerate (24/30/60), quality (low/med/high/lossless), and format indication.

## 2.6  No Visual Feedback for Actions

Screenshot, export start, preset application, and layer operations happen silently. No toast notifications, no success/error indicators.

- Solution: Add a toast notification system (bottom-right corner, auto-dismiss after 3s) for confirmations: "Screenshot saved", "Export complete", "Preset applied".

## 2.7  Progress Bar Scrubbing Is Difficult

The playback progress bar is only 4px tall (6px on hover) with no scrubber handle. Precise seeking is nearly impossible.

- Solution: Add a visible scrubber handle (12px circle) that appears on hover. Increase the click target to at least 16px tall. Show time tooltip while dragging.

## 2.8  No File Name Display After Loading

After loading a video, there is no indication of which file is loaded. The drop prompt simply disappears.

- Solution: Show the loaded filename in the playback bar or toolbar. Add file size and duration info.

## 2.9  Panel Layout Overwhelms on Small Screens

The three-panel layout (left sidebar + stage + right sidebar) is fixed width. On screens under 1440px wide, the stage area becomes too small to work with.

- Solution: Make panels collapsible (click to toggle) with keyboard shortcuts (e.g., "[" for left panel, "]" for right panel). Auto-collapse on screens under 1280px. Add panel resize handles.

## 2.10  Preset Preview Thumbnails Are Missing

The 10 studio presets and 8 scene templates are shown as emoji + text cards. Users have to click each one to see what it looks like.

- Solution: Generate preview thumbnails for each preset (render a single frame with a sample video) and show them as visual cards instead of emoji icons.

## 2.11  No Zoom-to-Fit or Canvas Navigation

The canvas has a scale slider but no zoom-to-fit button, no scroll-to-zoom, and no pan (drag to move canvas). Users must manually adjust the slider.

- Solution: Add zoom-to-fit button (auto-calculate scale to fill stage). Add Ctrl+scroll for zoom and middle-click drag for pan. Add zoom percentage display.

## 2.12  Color Picker Is System Default

All color inputs use the browser's native color picker which is functional but inconsistent across browsers and doesn't support color presets or recent colors.

- Solution: Consider adding a custom color picker component with preset swatches (matching the swatch system in Device Frame section), hex input, and recent colors history.

## 2.13  No Aspect Ratio Control for Video Content

Videos with different aspect ratios than the device screen are always rendered with object-fit: cover (cropping). There is no option for fit (letterbox), fill, or stretch.

- Solution: Add a video fit mode selector: Cover (crop to fill), Contain (letterbox), Stretch (distort to fit).

## 2.14  Export Progress Is Vague

The export status shows "Exporting..." with a progress bar, but no ETA, no elapsed time, no frame count.

- Solution: Show: elapsed time, estimated remaining time, current frame / total frames, file size estimate.

## 2.15  No Right-Click Context Menu

Right-clicking on the canvas or layers does nothing. This is a missed opportunity for quick access to common actions.

- Solution: Add context menus for: canvas (paste, reset view, screenshot), layers (duplicate, delete, move up/down, hide), and timeline (split, delete, add keyframe).

## 2.16  Font Selection Is Limited

Text layers offer only 5 system fonts (SF Pro, Georgia, Courier, Impact, Arial). No web fonts, no font preview.

- Solution: Load Google Fonts dynamically. Show font name in its own typeface for preview. Add favorites/recent fonts.

## 2.17  No Dark/Light Theme Toggle

The app is permanently dark-themed. While this suits video editing, some users may prefer or need a light interface.

- Solution: Add a theme toggle with at minimum a light mode option. Store preference in localStorage.

## 2.18  Mobile/Touch Support Is Missing

The app has no touch gesture support. Pinch-to-zoom, swipe-to-seek, and drag interactions all require a mouse. The fixed-width sidebar layout breaks on mobile.

- Solution: Add responsive breakpoints: hide panels on mobile with a hamburger toggle. Add touch event handlers for canvas interactions. Consider a simplified mobile view for preview-only mode.

# 3. Architecture & Code Quality Issues

## 3.1  Monolithic HTML File (5,452 Lines)

All CSS, HTML, and JavaScript lives in a single file. This makes the codebase difficult to navigate, debug, and maintain. Search-and-replace is risky. Version control diffs are massive.

- Recommendation: Split into modular files: styles.css, device-registry.js, render-engine.js, ui-controls.js, export.js, etc. Use a build tool (Vite, esbuild, or even simple concatenation) to bundle for distribution.

## 3.2  No State Management Pattern

Application state is a single flat object modified directly from event handlers. No reactivity, no state diffing, no event bus. UI updates rely on a 500ms polling interval for the layers panel.

- Recommendation: Introduce a simple state management pattern (even a custom pub/sub EventEmitter) so UI components react to state changes rather than polling.

## 3.3  Frame Rendering Has No Cache Invalidation

Device frames are cached by a key string (device + color + landscape). However, there is no size-based cache limit. Over a long session with many device/color switches, memory grows unbounded.

- Recommendation: Add an LRU cache with a maximum entry count (e.g., 20 entries) for rendered device frames.

## 3.4  LUT Processing Performance

Color grading via LUT applies per-pixel transforms on every frame. While downsampled to 480px, this still impacts performance on complex scenes with multiple effects active.

- Recommendation: Move LUT processing to a WebGL shader for GPU-accelerated color grading. This would be significantly faster and allow full-resolution processing.

## 3.5  No Error Boundaries

If any rendering function throws an error (e.g., video not loaded, canvas context lost), the entire render loop stops silently. No error recovery, no user notification.

- Recommendation: Wrap the render loop in try/catch with graceful degradation. Show a non-intrusive error notification if rendering fails. Auto-restart the render loop after recovery.

## 3.6  Git History Is a Single Commit

The entire project was committed in one initial commit with all 2.7GB of assets. This makes the repo impractical to clone (every clone downloads 2.7GB). There is no meaningful git history for tracking changes.

- Recommendation: Move assets to Git LFS or host them separately (Google Drive, S3, CDN). Keep only code and the iPhone frame in the git repo. Start creating meaningful, incremental commits.

# 4. Priority Matrix

Items ranked by impact vs. effort. Start with Quick Wins, then tackle High-Impact items.

| Item | Priority | Effort | Why |
| --- | --- | --- | --- |
| Add README & docs | HIGH | Low | Zero-cost improvement. Every project needs this. |
| Toast notification system | HIGH | Low | 20 minutes of work, massive UX improvement. |
| Keyboard shortcut overlay | HIGH | Low | Features exist but users can't discover them. |
| Retire/rebuild build_app.py | HIGH | Low | Dead code that generates wrong output. |
| Add requirements.txt | HIGH | Low | 2 minutes. Critical for anyone cloning the repo. |
| Session persistence (localStorage) | HIGH | Medium | Losing all work on refresh is devastating UX. |
| MP4 export support | HIGH | Medium | WebM is rejected by many social platforms. |
| Fix dimension mismatch | HIGH | Medium | CLI export produces broken output. |
| Export dialog with options | MEDIUM | Medium | Users need resolution/quality control. |
| Collapsible panels | MEDIUM | Medium | Essential for smaller screens. |
| Undo/Redo system | MEDIUM | High | Expected in any editor. Prevents accidents. |
| Auto-detect assets/ folder | MEDIUM | Medium | 2.7GB of assets are useless without easy access. |
| Complete multi-clip timeline | MEDIUM | High | Half-built feature causes confusion. |
| First-run onboarding | MEDIUM | Medium | 40+ features are overwhelming without guidance. |
| Split monolithic HTML | LOW | High | Long-term maintainability. Not urgent. |
| WebGL LUT processing | LOW | High | Performance optimization. Current approach works. |
| Mobile/touch support | LOW | High | Desktop-first tool. Nice to have. |
| Git LFS for assets | LOW | Medium | Only matters for collaboration/cloning. |

# 5. Feature Completeness Scorecard

Status of every feature in the studio:

| Feature | Status | Notes |
| --- | --- | --- |
| Device Frames (iPhone/iPad/Mac/Watch) | WORKING | 5 devices, multiple colors, programmatic rendering |
| Video Playback & Controls | WORKING | Play, pause, seek, speed, loop, trim |
| Background (Solid/Gradient/Transparent) | WORKING | Animated gradients, background video layer |
| Studio Presets (10 templates) | WORKING | Full scene presets with all settings |
| Scene Templates (8 themes) | WORKING | Background + particle + effect combos |
| LUT Color Grading | WORKING | 7 presets + custom .CUBE import |
| Chroma Key (BG Removal) | WORKING | Color picker, tolerance, softness |
| Particle Effects | WORKING | Bokeh, sparkle, confetti, snow |
| Video Overlays (8 built-in) | WORKING | Film grain, light leak, dust, vignette, etc. |
| Text Layers | WORKING | Font, size, color, weight, shadow, outline, drag |
| Facecam (Webcam/File) | WORKING | Shape, border, shadow, corner, drag |
| Hand Overlay | WORKING | iPhone + Watch only |
| Annotations (5 tools) | WORKING | Arrow, circle, rect, freehand, callout |
| Entrance Animations | WORKING | Fade, slide, scale, rotate |
| Animation Presets (7 styles) | WORKING | Zoom beat, velocity, bounce, glitch, etc. |
| Zoom Keyframes | WORKING | Add/delete/interpolate keyframes |
| 3D Orbit Animation | WORKING | Continuous Y-axis rotation with speed control |
| Glass CTA Overlay | WORKING | Glassmorphism with custom text |
| Device Comparison Mode | WORKING | Side-by-side dual device |
| CapCut Import | WORKING | Parses draft_content.json keyframes |
| Screenshot & Thumbnail Export | WORKING | PNG download at canvas resolution |
| Asset Browser | WORKING | Folder picker, search, lazy thumbnails |
| Unified Layers Panel | WORKING | Visibility, reorder, delete, detail controls |
| Video Export | PARTIAL | WebM only. No MP4, no quality settings. |
| Multi-Clip Timeline | PARTIAL | UI exists. Only first clip plays. |
| Logo Layers | PARTIAL | Drag works but minimal property controls. |
| BPM Beat Sync | PARTIAL | Approximate timing, not real beat detection. |
| Landscape Mode | PARTIAL | Works for iPhone. Untested for other devices. |
| Watermark Overlay | MISSING | File exists, no code references it. |
| Session Persistence | MISSING | All state lost on page refresh. |
| Undo/Redo | MISSING | No state history at all. |

# 6. Recommended Implementation Order

Based on impact and effort, here is the suggested order of work:

## Phase 1: Quick Wins (1-2 days)

- Create README.md with installation, usage, and feature docs

- Add requirements.txt (pillow, numpy)

- Retire or delete build_app.py (it generates a different, inferior app)

- Add toast notification system for user feedback

- Add keyboard shortcut help overlay ("?" key)

- Show loaded filename in toolbar

- Remove orphaned test-watermark.png or implement watermark feature

## Phase 2: Core Polish (3-5 days)

- Implement localStorage session persistence (save/restore project state)

- Add export dialog with resolution, quality, and format options

- Integrate mp4-muxer or ffmpeg.wasm for MP4 export

- Unify dimension systems between CLI and web app

- Make sidebar panels collapsible for smaller screens

- Improve progress bar with visible scrubber handle

- Add aspect ratio control for video content (cover/contain/stretch)

## Phase 3: Feature Completion (1-2 weeks)

- Complete multi-clip timeline with sequencing and transitions

- Implement undo/redo state history

- Auto-detect assets/ folder when running via local server

- Add first-run onboarding walkthrough

- Expand logo layer controls (rotation, position, border)

- Verify landscape mode for all devices

- Add real audio beat detection for BPM sync

## Phase 4: Architecture (Ongoing)

- Split monolithic HTML into modular JS/CSS files with build system

- Move assets to Git LFS or external hosting

- Move LUT processing to WebGL shaders

- Add error boundaries to render loop

- Implement LRU cache for device frame renders

- Add cross-platform support to mockup-studio launcher